## Slide 1
PROJECT UPDATE / REVIEW 02
From project design
to a working analyzer
Implementation progress, local telemetry and the next validation steps.
PROJECT BY
Raman Darda · 25BCE0893
FACULTY GUIDE
Prof. Juhi Baroi
MEASURE · EXPLAIN
ANTICIPATE · PLAN
Review 2 · October 2026

## Slide 2
01 / PROGRESS
The main product workflow is implemented.
This review shifts from the proposed design to the working codebase.
BANDWIDTH USAGE MONITOR & ANALYZER
02 / 16
12
analysis and settings pages
3
anomaly detection methods
3
forecasting approaches
1
local SQLite telemetry store
BUILT
Collectors · dashboards · anomaly alerts · forecasting · reports
CONNECTED
SQLite repository · analytics modules · Streamlit interface
NEXT
Repeatable evaluation · user-facing validation · operational hardening
FEATURE SCOPE
Live sampling, application and device breakdowns, time-of-day analysis, upload/download comparison, anomaly alerts, forecasts, congestion what-if, efficiency advice, budgets, replay and export.

## Slide 3
02 / LOCAL DATA SNAPSHOT
The project database contains a usable telemetry history.
Counts below are a local database snapshot, not a benchmark or a claim about all deployments.
BANDWIDTH USAGE MONITOR & ANALYZER
03 / 16
373,345
traffic records
14,970
network metric samples
12
labelled anomaly events
Recorded traffic window: 2026-07-09 to 2026-10-07 · Database setting: live source
What this shows: there is historical data to explore. What it does not show: detector accuracy, forecast quality, or that a proposed network change improved service.
HOW TO READ THE COUNTS
Traffic rows are event-level records; metric rows hold network-quality observations; labelled events are simulator ground truth. Counts can include gaps and should be checked for coverage before model evaluation.

## Slide 4
03 / DATA PATH
Measurements move through five clear stages.
Each stage has a corresponding implementation in the repository.
BANDWIDTH USAGE MONITOR & ANALYZER
04 / 16
COLLECT
psutil counters
process mapping
ping probe
›
STORE
SQLite tables
parameterized queries
retention roll-up
›
ANALYZE
Pandas summaries
time and app views
ML pipelines
›
ACT
alerts and budgets
capacity scenarios
recommendations
›
REVIEW
Streamlit pages
HTML / PDF reports
replay mode
The same pipeline accepts live system measurements or controlled simulated telemetry.
DATA STORED FOR ANALYSIS
The schema links timestamps and byte totals to devices, applications and sessions, with separate network metrics, alerts, forecasts, settings and hourly aggregates.

## Slide 5
04 / MONITORING
Live view ties traffic to process and link quality.
The collector samples locally; it does not decrypt encrypted network payloads.
BANDWIDTH USAGE MONITOR & ANALYZER
05 / 16
TRAFFIC
Per-interface byte counters
Upload and download rate
Two-second live refresh
PROCESS
Local socket-to-process mapping
PID and application attribution
Best-effort when permissions allow
QUALITY
Round-trip latency
Jitter and packet loss
Optional packet-level probe
If raw packet capture is unavailable, the app falls back to operating-system connection metadata.
WHAT THE MEASURES MEAN
Throughput comes from transferred bytes over elapsed time. Latency is round-trip delay; jitter summarizes variation in delay; packet loss records unanswered probes. Process names identify local software, not encrypted content.

## Slide 6
05 / ANALYSIS
The dashboard turns raw counts into useful comparisons.
The feature set answers who used the link, when demand rose, and how traffic changed.
BANDWIDTH USAGE MONITOR & ANALYZER
06 / 16
APPLICATIONS
Rank consumers, categories and usage over time.
DEVICES & USERS
Compare endpoints and flag unusually high device volume.
TIME PATTERNS
Compare hourly, daily and weekday/weekend demand.
UPLOAD / DOWNLOAD
See total volume and directional imbalance.
RANKINGS
Track leading consumers and changes between periods.
REPLAY & REPORTS
Inspect earlier network conditions and export summaries.
EXAMPLE INVESTIGATION
Start with a peak hour, inspect its top applications and devices, compare it with the usual weekday pattern, then check whether latency, jitter or loss also increased.

## Slide 7
06 / ANOMALY DETECTION
Three methods look for unusual traffic in different ways.
A human can inspect the signal and compare the methods before treating an alert as an incident.
BANDWIDTH USAGE MONITOR & ANALYZER
07 / 16
SEASONAL Z-SCORE
Compare a point with traffic for the same hour and weekday/weekend group.
Explains distance from a mean.
IQR FENCE
Flag unusually high observations above a percentile-based upper fence.
Less dependent on a normal distribution.
ISOLATION FOREST
Use multiple traffic and calendar features to isolate unusual observations.
Finds multivariable patterns.
Evaluation compares alerts with injected simulator labels; it is a development check, not proof of live incident detection.
ALERT INTERPRETATION
Z-score flags values at or above 2.5 seasonal standard deviations. IQR uses the upper fence Q3 + 1.5 x IQR. Isolation Forest uses a 3% contamination setting. Thresholds control alert volume.

## Slide 8
07 / FORECAST & CAPACITY
The tool helps operators look ahead and test scenarios.
Forecasts and capacity planning are decision support; they do not change the network automatically.
BANDWIDTH USAGE MONITOR & ANALYZER
08 / 16
DEMAND FORECAST
Seasonal naïve
Holt-Winters
Gradient boosting with lag features
Time-ordered evaluation uses MAE, RMSE and MAPE so future hours do not leak into training.
CONGESTION PLANNER
Find high-utilization periods
Compare utilization with latency and loss
Simulate users or link capacity
What-if outputs estimate relief under chosen assumptions. They should be checked against measured outcomes.
Capacity alerts use configurable thresholds; recommendations remain with the operator.
MODEL CHECKS
The forecast page compares models on a time-ordered holdout and reports MAE, RMSE and MAPE. Congestion views flag utilization above 80% and support link-capacity what-if comparisons.

## Slide 9
08 / EVIDENCE
Implementation is ahead of field validation.
A clear boundary between available features and verified performance keeps conclusions honest.
BANDWIDTH USAGE MONITOR & ANALYZER
09 / 16
IMPLEMENTED
Collectors, storage, dashboards, detectors, forecasts and reporting.
AVAILABLE TO EVALUATE
Local history and simulator labels support repeatable analysis.
NOT YET ESTABLISHED
Real-world alert precision, forecast advantage, savings or service improvement.
No score is presented as a result until the evaluation is run and its data window is recorded.
EVALUATION RULE
Report the date range, sample coverage, thresholds and baseline alongside every metric. Synthetic labels are useful for repeatable checks, but live false alarms and missed events need separate review.

## Slide 10
09 / NEXT REVIEW
The next step is a measured, repeatable evaluation.
Review 2 confirms that the platform is built; Review 3 should establish how well it performs.
BANDWIDTH USAGE MONITOR & ANALYZER
10 / 16
01
CHECK COVERAGE
Confirm timestamps, gaps and sensor availability.
02
RUN BENCHMARKS
Compare detectors and forecasts on recorded data.
03
TEST IN PRACTICE
Verify alerts with known events and compare before/after changes.
04
REPORT LIMITS
Describe errors, false alarms and where the results apply.
Review 1: methods and architecture → Review 2: implementation → Review 3: measured results
DELIVERABLE FOR REVIEW 3
A reproducible benchmark table, known-event alert review, forecast comparison against a simple baseline, and a measured before/after congestion case with assumptions stated.

## Slide 11
10 / STORAGE DESIGN
A relational database keeps traffic, quality and outcomes connected.
The schema supports investigation at application, device, time and account level.
BANDWIDTH USAGE MONITOR & ANALYZER
11 / 16
TRAFFIC ENTITIES
users and devices
applications and network sessions
bandwidth_usage: bytes_up, bytes_down, timestamp
QUALITY & MODEL RECORDS
network_metrics: latency, jitter, loss, utilization
anomaly_labels and alerts
predictions and settings
QUERY & RETENTION
Named parameterized SQL queries
Foreign keys and WAL mode
30-day retention roll-up to hourly_aggregates
Why this matters: one traffic sample can be traced to its time window, app and device, then compared with network quality and any generated alert.
ENGINEERING TRADE-OFF
SQLite suits a local analyzer and moderate write volume. Distributed storage becomes more appropriate for many sites or sustained high-volume probes.
DATA QUALITY CHECKS
Monitor missing intervals, duplicated timestamps, permission-limited process attribution and consistency between counters and hourly summaries.

## Slide 12
11 / ANALYTICS
The analysis pages translate volume into operational questions.
Each view offers a different comparison; together they support a practical investigation.
BANDWIDTH USAGE MONITOR & ANALYZER
12 / 16
APPLICATION & DEVICE
Totals, shares, min/average/max, category breakdown and high-consumption device outliers.
TIME & DIRECTION
Hourly, daily and weekday/weekend patterns; upload/download totals and asymmetry categories.
CAPACITY & EFFICIENCY
Utilization, quality correlations, peak-to-average behavior and ranked optimization suggestions.
EFFICIENCY SCORE: FIVE WEIGHTED PARTS
25%
Useful throughput share
25%
Peak smoothness
20%
Off-peak shift potential
15%
Upload/download balance
15%
Loss and jitter quality
The score is a compact summary; the component measures explain what is driving it.

## Slide 13
12 / DETECTION LOGIC
The three detectors use different definitions of “unusual.”
Compare their alerts and inspect the baseline before deciding whether a spike needs action.
BANDWIDTH USAGE MONITOR & ANALYZER
13 / 16
SEASONAL Z-SCORE
z = (x - mean) / standard deviation
Baseline groups by hour and weekday/weekend.
Flag when z >= 2.5.
IQR UPPER FENCE
IQR = Q3 - Q1
Upper fence = Q3 + 1.5 x IQR
Flags high observations above the fence.
ISOLATION FOREST
Uses Mbps, upload/download bytes and calendar features.
Contamination is configured at 3%.
Anomaly score is continuous.
BENCHMARK AGAINST INJECTED LABELS
PRECISION
TP / (TP + FP) - share of alerts that were labelled anomalies
RECALL
TP / (TP + FN) - share of labelled anomalies detected
F1
Harmonic mean of precision and recall

## Slide 14
13 / FORECASTING
Forecast quality depends on both the model and the test window.
The implementation compares a simple seasonal baseline with two richer approaches.
BANDWIDTH USAGE MONITOR & ANALYZER
14 / 16
SEASONAL NAIVE
Predict an hour using the observed value 24 hours earlier. A transparent baseline that is hard to beat on stable daily cycles.
HOLT-WINTERS
Additive level, trend and 24-hour seasonal components. Smooths recurring demand while adapting to gradual shifts.
GRADIENT BOOSTING
Learns from lagged traffic, rolling summaries and calendar features. Can capture nonlinear patterns in recent data.
TIME-ORDERED HOLDOUT METRICS
MAE
Average absolute miss in Mbps.
RMSE
Weights larger misses more heavily.
MAPE
Percentage error; handle zero-traffic hours carefully.
Use contiguous future hours for the test split; report the training window and compare every model on the same hours.

## Slide 15
14 / ACCOUNTS & CONTROLS
Shared rankings are designed around explicit account relationships.
The application separates account discovery from access to aggregated usage.
BANDWIDTH USAGE MONITOR & ANALYZER
15 / 16
ACCOUNT SETUP
Users create an account through the Streamlit interface. Passwords are stored as salted scrypt hashes.
FRIEND CODES
A friend code discovers an account. Following is one-way, so each person adds the other to see both ranking directions.
USAGE INGESTION
Collector token is separate and revocable. Backend accepts samples; it does not expose a traffic-reading endpoint.
Trust boundary: friend-code lookup does not grant access to metrics. Only the intended aggregate usage is shared through the ranking flow.
DEPLOYMENT
Local Streamlit app and SQLite database; optional local backend for collector sample ingestion.
PRIVACY LIMIT
Process metadata may identify an app, but TLS payload content is not decrypted or inspected.

## Slide 16
15 / REVIEW 3 PREPARATION
A credible final review needs measured results and traceable assumptions.
The repository includes test modules; the next review should report the evaluation run, not just code presence.
BANDWIDTH USAGE MONITOR & ANALYZER
16 / 16
1. DATA AUDIT
Record collection interval, missing hours, sample counts, probe coverage and whether the source is live or simulated.
2. MODEL EVALUATION
Run detector metrics against simulator labels; compare forecasts to seasonal-naive on the same held-out hours.
3. FIELD REVIEW
Check alerts against known events. Measure congestion before and after any traffic-shift change.
REPOSITORY TEST AREAS
DATABASE
schema bootstrap, queries, retention
ANALYTICS
application, device, ranking, time and efficiency
MODELS
anomaly and forecasting edge cases
Final report should include false alarms, missed events, forecast error, data limitations and reproducible run settings.